## Slide 1: Rotating Double Inverted Cart-Pole System
LAIRR Summer Project 2026

## Slide 2: Teams
System Architecture and Project Coordination
Define system requirements, coordinate team integration, manage timeline/documentation, and liaise with supervisors/resources.
Members: Jayden, Laith, Srinikith
Mechanical Design and Fabrication:
Design CAD models for the rotating base/cart-pole structure, select materials/components, and oversee fabrication/assembly.
Members: Hafis, Srinikith, Bethsaida, Pranathi, Riya
Electronics and Hardware Integration:
Select and integrate motors, drivers, sensors, wiring, and power systems for reliable hardware operation.
Members: Srii, Ann, Jayden, Pranathi
Controlling, Modelling and Simulation:
Develop mathematical models, simulate system behavior, and design/test controllers for stabilization.
Members: Anas, Hafis, Ryan
High Level Software:
Develop experiment interfaces, logging tools, visualization scripts, and explore advanced control/RL methods.
Members: Ryan, Rhenius, Srinikith, Riya

## Slide 3: Communication/management channels
Microsoft Teams:
Primary communications across the teams will be conducted through Microsoft Teams including discussions, chats and meetings.
GitHub repository:
All the project files - CAD files, source codes, electrical schematics, and documentation.
https://github.com/LAIRR-CartPole-2026/rotating-cart-pole
Fusion 360:
Designing and modeling of the system will be performed via Fusion 360 using a shared workspace.
Notion workspace:
Used as the main hub for project management. It can be used for task assignments, meeting minutes, and tracking progress overall.
https://www.notion.so/LAIRR-Cart-Pole-2026-ebbab6108d0a4c97a4dd0a458fb1aa2d

## Slide 4: Project Timeline
Preliminary week – Establish team roles into different categories.
Week 1 – Setting up shared workspaces (GitHub, Fusion 360, etc). Conduct initial literature review on double-inverted pendulum.
Week 2 – Implement an initial model to understand requirements. Conduct further research.
Week 3 – Finalize required materials and request laboratory for materials. Begin simulation using initial developed model.
Week 4 – Finalize CAD and prepare fabrication. Set up software environments and initialise communication protocols.
Week 5 – Assemble fabricated base and electronics. Begin prototyping phase. Initiate software simulations of control algorithms.
Week 6 – Perform testing of motor movement and sensor feedback.
Week 7 – Begin testing of whole system. Troubleshoot mechanical issues, sensor noise or software delay.
Week 8 – Replace prototype model after evaluation. Cleanup of wiring.
Week 9 – Final validation of system and project submission.

## Slide 5: Initial Plan
Mechanical & Electronics Plans
Completion of initial CAD assembly by week 4.
Multiple iterations of 3D printing for prototyping sensor and motor mounts.
Integration of different sensors like encoders at joints and testing 12C communication speeds of microcontrollers.
Control and Software Plans
Determining the motions required for double pendulum control.
Developing simulations using MATLAB/Simulink or other software before hardware fabrication.
Establishing a clean communication protocol between the various motors and the system.

## Slide 6: Expected Deliverables
Physical System
Fully assembled and operational rotating double inverted pendulum hardware platform.
Characterised and documented mechanical and electrical subsystems.
Software
Real-time control software (swing-up + LQR stabilisation) running on the target microcontroller.
MATLAB/Simulink or Python simulation models with all reported experiments reproducible.
Data logging and visualisation tools for state trajectories and control inputs.
All code hosted on the team’s GitHub repository with documentation.
Documentation
Final technical report: system modelling, controller design, simulation results, hardware results, and analysis.
CAD files and electrical schematics in the shared Fusion 360 workspace.
Meeting minutes and progress logs are maintained throughout on Notion.
Demonstration
Live system demonstration during Week 9 submission — swing-up from rest and sustained upright stabilisation.

## Slide 7: resources and lab access Requirements
Hardware Requirement:
Resources may include motors/actuators, sensors for position feedback, control hardware, power electronics, mechanical components for prototyping, and fabrication tools for custom parts if required. Software tools for modelling, simulation, and system design may also be needed during development.
Lab Access Needs:
Fabrication Lab
Electrical Lab
Robotics Lab

## Slide 8: Implementation ACTION plan
Preliminary Week: Teams were formed according to the skill level and interests of different members as shown earlier.
Week 1: Project Managements set up as mentioned earlier; initial research [1] [2] led to development of CAD assembly to understand project requirements.
Week 2: A CAD model was developed with joint movements to understand the requirements needed and to initiate simulation testing. A draft System Requirements Document (SRD) needs to be created, capturing functional requirements (swing-up and stabilisation performance targets), hardware constraints (motor torque, encoder resolution, control loop frequency), and interface definitions between mechanical, electronics, and software subsystems — to serve as the shared reference for all teams going forward.

## Slide 9: References
[1] D. Ju, T. Lee, and Y. S. Lee, “Transition Control of a Rotary Double Inverted Pendulum Using Direct Collocation,” Mathematics, vol. 13, no. 4, p. 640, Feb. 2025, doi: https://doi.org/10.3390/math13040640.
[2] C. A. Manrique Escobar, C. M. Pappalardo, and D. Guida, “A Parametric Study of a Deep Reinforcement Learning Control System Applied to the Swing-Up Problem of the Cart-Pole,” Applied Sciences, vol. 10, no. 24, p. 9013, Dec. 2020, doi: https://doi.org/10.3390/app10249013.